## Visual Analytics of Gold Price Trends Over the Past Decade

### Group Members

Aakanksha Mandal				Abhishek Chaparala
Student ID: 110189000			Student ID: 110146620
Email: mandal5@uwindsor.ca		Email: chaparaa@uwindsor.ca

Brett Adams							
Student ID: 110104578					
Email: adams63@uwindsor.ca

## 1. Abstract

The aim of this project is to analyze and visualize ten years of historical gold price data to identify trends, patterns, and factors influencing price fluctuations. Gold is widely regarded as a stable investment and hedge against inflation, making its price behavior an important subject for financial analysis. The project applies data analytics and visual analytics techniques, including time-series analysis, to explore historical trends and potential future price trajectories.

This goal will be achieved through dataset preprocessing, exploratory data analysis, and the use of interactive visualizations such as time-series charts and trend analyses. The expected outcome is an interactive data analytics application that clearly presents gold price trends and supports improved understanding of historical price behaviour and data-driven decision-making.

## 2. Problem Description

Gold prices are influenced by economic conditions, inflation, currency fluctuations, and global events, resulting in complex and volatile price movements. Raw historical price data is difficult to interpret without effective analytical and visualization techniques, making it challenging for users to identify long-term trends and meaningful insights.

This project addresses the lack of intuitive visual analysis of long-term gold price data by transforming raw numerical data into clear and interpretable visual insights. The project is important as it demonstrates how data analytics can convert complex financial data into actionable knowledge that supports market understanding and investment analysis.

## 3. Motivation for the Problem

The motivation for this project stems from the growing importance of data-driven analysis in finance and economics. Gold’s role as a safe-haven asset makes its historical price data a valuable case study for applying data analytics concepts learned in this course. The problem is interesting due to the multiple global factors affecting gold prices and challenging due to the need to present large datasets in a clear and accessible manner. The project benefits students, researchers, and individuals interested in financial markets by providing a structured and visual understanding of gold price behavior.  

4. Solution Statement

a) Technologies to be used for implementation

We are using Microsoft Power BI to implement the project, and we will use that as our primary visual analytics platform. Power BI supports dataset imports, preprocessing through Power Query, calculated metrics via DAXs, and interactive dashboard visualization of gold price trends and volatilities. Microsoft Excel will help us with preliminary inspection and validation, while shared cloud storage will support collaboration and version management. 

Interactive dashboards improve clarity when presenting results, and the platform’s industry relevance makes it suitable for skill development while aligning with course objectives. Power BI was selected for its strong support of time-series visualization and financial data analysis. Features such as Power Query enable efficient data preparation, and the ability to define custom metrics supports meaningful insight generation.

To ensure robust version control and academic integrity, the team has established a GitHub Organization (UWindsor-COMP3250-GoldProject) with gold-price-visual-analytics repository. This repository is structured into dedicated directories for /data (raw and cleaned CSVs), /dashboards(Power BI .pbix files), /docs (reports and certifications), and /scripts. We utilize a branching strategy where technical features are developed on secondary branches and merged via Pull Requests to maintain a clean and functional master codebase.

(i)(ii) Team members one-line resume and roles

Abhishek Chaparala — Project Organization Support
Contributing to data interpretation, documentation, and presentation development; assisting with task coordination and progress tracking.

Aakanksha Mandal — Project Coordinator & Technical Analytics Lead
Specializing in data systems and technical implementation. Responsible for overall project management, timeline tracking, and presentation narrative. Additionally leading dataset preprocessing, Power BI modelling, and metric creation.

Brett Adams — Visualization Development Lead
Experienced in Power BI, Excel, and Python; responsible for dashboard design, interactive visual development, and usability refinement.

(iii) Project management methodology

Our team follows the Data Analytics Lifecycle (DAL) methodology, utilizing Hive as our primary project management tool. We have implemented a Kanban-style workspace with automated dependency mapping. This structure ensures that technical tasks—such as Brett’s dashboard design—are logically "blocked" until foundational tasks—such as Aakanksha’s data preprocessing—are completed. Weekly coordination meetings are synchronized with Hive milestones to track progress across discovery, preparation, and modelling phases.

(iv) Project plan — duration, dates, deliverables

Task coordination is actively managed using Hive, where we have broken down the project into specific "Action Cards" with hard deadlines and assigned owners.

Key Milestones & Management Tasks:

- Initial Setup (By March 10): GitHub Organization initialized and Hive Workspace architecture completed (Aakanksha).

- Data Preparation (By March 15): Data cleaning and validation in Power Query (Aakanksha) and Historical Event Research (Abhishek).

- Development Phase (By March 22): Initial Dashboard Prototype and UI design (Brett) and DAX Measure creation/Metric logic (Aakanksha).

- Analytical Refinement (By March 25): Final insights generation and 10-page report drafting (Abhishek/Aakanksha).

- Final Submission (March 29): Video presentation recording and package submission (All Members).

(c) Dataset Description

(i) Why was this dataset chosen?  (ii) Is the source credible?  (iii) Description of features

The dataset selected for this project contains ten years of historical gold price data obtained from Kaggle, which serves as the primary dataset used for analysis and visualization in Microsoft Power BI. The dataset aggregates publicly available financial data originally sourced from Yahoo Finance (COMEX Gold Futures). Kaggle is a widely used and reputable platform for academic and analytical projects, while Yahoo Finance is a trusted provider of financial market data, ensuring overall data credibility. The dataset was chosen because it provides daily trading information suitable for time-series visualization and trend analysis aligned with the project objectives. It includes the features Date, Open, High, Low, Close, Adjusted Close, and Volume, representing trading timestamps, daily price movements, adjusted closing values, and market activity levels. These features enable analysis of price trends, volatility, and interactive dashboard development within Microsoft Power BI.

## 5. References — Bibliography

### a) Data Analytics / Visual Analytics Tools

- Microsoft Power BI – https://www.microsoft.com/en-us/power-platform/products/power-bi

- Tableau – https://www.tableau.com/academic/students (ALTERNATIVE)

- Microsoft Excel – https://www.microsoft.com/en-us/microsoft-365/excel

### b) Project Management Tools

- Microsoft Teams – https://www.microsoft.com/en-ca/microsoft-teams/group-chat-software

- Hive – https://hive.com/

- Trello – https://trello.com/ (ALTERNATIVE)

### c) Datasets

- Gold Price Analysis – 10 Year Historical Data (Kaggle)
 https://www.kaggle.com/datasets/sanaijlalshahrukh/gold-price-analysis-10-year-historical-data

- COMEX Gold Futures Historical Data (Yahoo Finance)
 https://finance.yahoo.com/quote/GC%3DF/history

### d) Other References

- Microsoft Power BI Documentation – https://learn.microsoft.com/en-us/power-bi/

- Kaggle Dataset Repository – https://www.kaggle.com/datasets